PROJECT PROPOSAL

Smart Waste Management System

A Desktop Application for Intelligent Waste Detection,

Alert Management, and Operational Reporting

| Prepared for: Practicum Evaluation | Version: 1.0 |
| --- | --- |
| Date: April 2026 | Status: Active Development |
| Platform: Windows / Linux Desktop | Language: Python 3.10+ |

# 1. Executive Summary

The Smart Waste Management System (SWMS) is a desktop application built as part of a practicum project. It gives operations teams a practical interface for managing waste detection results, triggering alerts when thresholds are exceeded, generating reports, and controlling user access through role-based permissions.

The system runs locally on Windows (with Linux support) and stores all data in a lightweight SQLite database. The current version uses a mock detection engine to simulate computer vision output, which allows the full workflow from image upload to report generation to be tested without a trained model. The detection engine is designed to be swapped out for a real model, such as YOLOv8, in a future phase.

This proposal outlines the problem the system addresses, what has been built so far, the technical decisions behind it, and the path forward.

# 2. Problem Statement

Manual waste monitoring is slow and inconsistent. Operators working across multiple bins or collection zones often rely on physical inspection or disconnected spreadsheets to track fill levels, flag overflows, and report on waste categories. When those records are kept manually, it is easy for patterns to go unnoticed until they become operational problems.

The issues that motivated this project fall into three areas:

- Detection and logging: No centralized record of what was detected, when, or by whom. Operators have no way to review past detections without referring to paper logs or informal notes.

- Alerting: Threshold-based alerts do not exist in most manual setups. Supervisors are only notified when operators escalate by phone or message, which means borderline situations are often missed.

- Reporting: Producing a summary of waste activity for a given week or month requires manually compiling data, which takes time and introduces errors.

SWMS is built to address all three of these gaps in one application.

# 3. Project Objectives

The project has six core objectives:

- Build a working desktop application that authenticated users can run without an internet connection.

- Implement role-based access so that operators, supervisors, and administrators each see a different interface based on what they are allowed to do.

- Provide an image upload and detection workflow that stores results, confidence scores, fill level estimates, and annotated images.

- Build an alert system that triggers automatically based on configurable rules and notifies users without manual intervention.

- Generate PDF reports for any selected date range, including summary statistics and charts.

- Design the detection layer as a replaceable module so that a real ML model can be integrated without restructuring the rest of the application.

# 4. System Overview

## 4.1 Architecture

SWMS follows a three-layer architecture: a user interface layer built with PyQt5, a core logic layer containing the detection engine, alert manager, analytics engine, and report engine, and a database layer backed by SQLite through SQLAlchemy.

The layers communicate in one direction. The UI calls into core logic, and core logic reads from and writes to the database. Nothing in the database layer calls back up into the UI, which keeps the code easier to test and the database schema stable across interface changes.

| Feature Area | Description |
| --- | --- |
| UI Layer | PyQt5 screens for login, dashboard, detection, history, alerts, reports, users, and settings. Reusable widgets for stat cards, charts, image viewing, and toast notifications. |
| Core Logic | Detection engine (mock, replaceable), analytics engine (aggregates and chart data), alert manager (threshold evaluation and triggering), report engine (PDF generation), notification service (SMTP email). |
| Database Layer | SQLAlchemy ORM models for users, detections, alert rules, alerts, activity logs, reports, and app settings. SQLite file stored locally. |

## 4.2 Role-based access

Three roles are supported. Each role inherits access from the level below it:

- Operator: Dashboard, Detection, Waste History, Reports

- Supervisor: Operator access plus the Alerts screen

- Admin: Supervisor access plus the Users screen and Settings screen

A default admin account is created on first run. Bcrypt is used for password hashing.

# 5. Features

The current build includes the following functional areas:

| Feature Area | Description |
| --- | --- |
| Authentication | Login screen with bcrypt password verification. Automatic database initialization on startup. Default admin account seeded if none exists. |
| Dashboard | Summary cards showing total detections, today's count, most common waste category, and active unacknowledged alerts. Category distribution chart, 7-day bar chart, and 30-day trend chart. |
| Waste Detection | Local image selection and mock detection producing a waste category (Plastic, Metal, Glass, Organic, Paper, Hazardous, E-Waste), a confidence score, and a bin fill level (Empty, Half, Almost Full, Full, Overflowing). Annotated result image saved to disk. Alert check runs automatically after each detection. |
| Waste History | Filterable table of all detections by category, status, and date range. Operators can view annotated images, verify or reject detections, delete records, and export to CSV or Excel. |
| Alerts | Supervisor-level screen for creating, editing, and deleting alert rules. Rules define a waste category, a detection threshold, a time period (daily, weekly, monthly), an optional notification email, and a severity level. Triggered alerts appear in the list and can be acknowledged. |
| Reports | Admin and supervisor users can generate PDF reports for a selected date range. Report types include summary, detailed, and category breakdown. Previously generated reports are listed and can be opened or deleted. |
| User Management | Admin-only screen for creating and managing user accounts, assigning roles, and toggling active status. |
| Settings | SMTP configuration, test email sending, company name, and automatic alert check toggle. Signed-in users can also change their own password from this screen. |

# 6. Technology Stack

The following technologies are used in the current build:

| Component | Technology | Purpose |
| --- | --- | --- |
| GUI Framework | PyQt5 5.15.11 | Desktop UI, layout management, and signal/slot event handling |
| Database ORM | SQLAlchemy 2.0.36 | Object-relational mapping over SQLite; handles schema creation and all queries |
| Database | SQLite | Local file-based database requiring no separate database server |
| Authentication | bcrypt 4.2.1 | Password hashing and verification |
| Charts | matplotlib 3.9.3 | Embedded charts in the dashboard and report generation |
| PDF Reports | ReportLab 4.2.5 | Programmatic PDF generation for the reports screen |
| Excel Export | openpyxl 3.1.5 | Exporting detection history to .xlsx |
| Image Processing | Pillow 11.0.0 + NumPy 1.26.4 | Mock detection output and result image annotation |

The detection engine is deliberately isolated from the rest of the stack. It accepts an image path and returns a category, confidence, fill level, and annotated image path. Replacing it with a YOLOv8 model means modifying that one module without touching the database schema, UI, or alert logic.

# 7. Database Schema

Seven tables are defined in the current schema:

| Table | What it stores |
| --- | --- |
| users | Usernames, hashed passwords, full names, email, role, active status, and last login time. |
| detections | Image paths, detected category, confidence score, bin fill level, who ran the detection, verification status, and optional notes. |
| alert_rules | Rule name, waste category, detection threshold, time period, optional notification email, and active status. |
| alerts | Triggered alerts linked to rules, with severity level, message, and acknowledgment state. |
| activity_logs | A record of user actions with timestamps, used for auditing. |
| reports | Metadata for generated reports including file path, type, date range, and who generated it. |
| app_settings | Key-value pairs for application settings including SMTP configuration and company name. |

# 8. Development Phases

The project is divided into three phases. Phase 1 is the current practicum build. Phases 2 and 3 are planned extensions.

| Phase | Focus | Deliverables | Status |
| --- | --- | --- | --- |
| Phase 1 | Core application build | Database schema, authentication, all UI screens, mock detection engine, alert system, PDF reports, CSV/Excel export, role-based navigation | Complete |
| Phase 2 | ML model integration | Replace mock engine with YOLOv8 or equivalent, integrate OpenCV for camera feed support, validate alert behavior with real detection output | Planned |
| Phase 3 | Testing and production readiness | Unit and integration tests, permission enforcement hardening, richer analytics, report customization, deployment packaging | Planned |

# 9. Known Limitations

The current build has a few areas that are intentionally deferred to later phases:

- The detection engine is a mock. It generates plausible results using Pillow but does not run any trained model. Detections should not be treated as real classifications.

- The tests/ directory exists in the project but contains no implemented tests. Test coverage is a Phase 3 item.

- SMTP notifications require valid credentials in the Settings screen. No fallback notification method is currently configured.

- Camera feed support (for live stream detection) is not implemented. Only static image upload is available.

- Some permission checks inside service layer methods are less strict than the UI navigation controls. These will be tightened in Phase 3.

# 10. Roadmap

After the practicum evaluation, development will continue along the following lines:

- YOLOv8 integration: Swap the mock detection engine for a trained object detection model. The engine interface is already defined; this is a module replacement.

- Camera feed: Add OpenCV-based live stream or webcam support to the Detection screen.

- Automated tests: Write unit tests for auth_manager, detection_engine, analytics_engine, and alert_manager. Add integration tests for the database layer.

- Report customization: Let users select which metrics and charts appear in generated reports.

- Richer analytics: Extend the dashboard to show trends by location, operator performance breakdowns, and detection accuracy metrics once a real model is in use.

# 11. Installation and Setup

## 11.1 Requirements

Python 3.10 or later is required. All dependencies are listed in requirements.txt and can be installed with pip.

## 11.2 Steps

- Clone or copy the project to a local directory.

- Create and activate a virtual environment: python -m venv .venv, then .venv\Scripts\Activate.ps1 on Windows.

- Install dependencies: pip install -r requirements.txt

- Run the application: python main.py

## 11.3 First run

On first launch, the application creates the SQLite database, sets up required directories (data/uploads, data/results, data/reports), seeds default settings, and creates an admin account if none exists. The default credentials are username: admin, password: admin123. These should be changed before any real use.

# 12. Conclusion

SWMS started as a practicum project and is now a working desktop application with a complete feature set for the core waste management workflow. The mock detection engine allows the full system, from login to report generation, to be demonstrated and evaluated without a trained ML model. The codebase is structured so that replacing the mock with a real model does not require changes to the database schema, the UI, or the alert logic.

Phase 2 will bring the system closer to a real operational tool. Phase 3 will add the test coverage and production hardening needed for deployment. The foundation for both is already in place.

End of Proposal Document

Smart Waste Management System  |  April 2026  |  Practicum Project